«±ÉéÃ±ÀégÀAiÀÄå vÁ0wæPÀ «±Àé«zÁå®AiÀÄ, ¨É¼ÀUÁ«

- (“ವಿ ಟಿ ಯು ಅಧಿನಿಯಮ ೧೯೯೪" ರ ಅಡಿಯಲ್ಲಿ ಕರ್ನಾಟಕ ಸರ್ಕಾರದಿಂದ ಸ್ಥಾಪಿತವಾದ ರಾಜ್ಯ ವಿಶ್ವವಿದ್ಯಾಲಯ”)

##### Visvesvaraya Technological University

“Jnana Sangama”, BelAGAVI – 590 018, Karnataka

TENDER DOCUMENT – K/W 1

Name of the work: Annual Maintenance Contract to Split & Cassette Air-Conditioners installed at Guest house, CPGS building, Administrative block, Library & Valuation centre at VTU RO Kalaburagi.              Estimated Amount: Rs 8,51,370.00

ELIGIBILTY CRITERIA

In continuation to the terms and conditions of the Tender Notification following are the additional qualifying requirements from the Bidder. Bidder should submit the tender documents in the following manner only.

- The tenderer should be a Class-IV or above electrical contractor’s license issued by CPWD/KPWD/Electrical Inspectorate, Govt of Karnataka or registered firms.

- Bid shall be accompanied by Earnest Money Deposit (EMD) for an amount of Rs 21,300.00.

- Bids shall be accompanied by authenticated work certificates for executing similar nature of works in the last three years in any Government/Quassi Government, Universities or any other organisations/reputed firms. The agency should have worked and have proper knowledge in Air-conditioners related works.

- Bid shall be accompanied by attested copies of clearance certificate from Income Tax, GST numbers if any.

- Bids shall be accompanied by certificates whether the bidder has completed the work within stipulated time or not.

- The Registrar, VTU reserves the right to accept or reject any or all tenders without assigning any reasons thereof.

- Conditional tenders ARE LIABLE TO BE REJECTED.

Important Note: The rates should be including of GST.

- QUALIFICATION CRITERIA

- A) Statutory Requirements:-

- The Tenderer shall have valid Class-IV or above electrical contractor’s license issued by CPWD/KPWD/Electrical Inspectorate, Govt of Karnataka or registered firm.

- The Tenderer should furnish scanned copy of GST registration & PAN certificate.

- Annual turnover certificate for the past three years issued by Chartered Accountant.

- IT returns for the past 3 years with profit and loss statement.

- Bids shall be accompanied by authenticated work certificates for executing similar nature of works in the last three years in any Government/Quassi Government, Universities or any other organizations/reputed firms. Work done and work completion certificates with contact details need to be enclosed.

- The agency should have worked and have proper knowledge/relevant experience in Air-conditioners works.

B) Technical Requirements:-

  - At least 3 years experience / expertise in the successful execution of works tendered and the cost of such work should be not less than 4.30 lakhs, in any State Central Govt. or Quasi Govt. Dept. or Undertaking / Universities, Engineering Colleges etc. The profit loss balance sheet for the last three years i.e. 2022-2023, 2023-2024 and 2024-2025 to be provided.

  - Competence / Expertise of Personnel Organization in the execution of the tendered work.

  - Further conditions and details of tenders incorporated in tender document are binding on all the bidders.

C) Financial / Commercial Requirements:-

b)  A turn-over of not less than 8.55 lakhs rupees during the last 03 years, in the last 03 financial years.

Scope of work

- The scope of the work is to Annual Maintenance Contract to Split & Cassette Air-Conditioners installed at Guest house, CPGS building, Administrative block, Library & Valuation centre at VTU RO Kalaburagi.

- In case of any clarifications needed regarding these conditions, specifications, quantities in the schedule, the tenderer, at the time of filling the tender, shall report and get clarified the same. A suitable clarification then shall be issued to all the concerned tenders by way of a circular. In case none of the tenderers seek clarifications, then no such clarifications shall be entertained after tender process finalization. But, if such of the clarifications that are brought to the notice of the VTU, they shall be set right by the contractor at his own cost in favour of VTU to maintain the highest degree of construction standards and the decision of the VTU is final and binding on the contractor.

- Procurement of materials: In General, the contractor is responsible for procuring, bringing to work, storing, maintaining and protecting all materials/equipments etc complete.

- Time being the essence of the contract: Completion of work is time bound program. The contractor should submit his action plan and work schedule in full detail to enable VTU to assess the feasibility of the same. If the contractor is not in a position to complete the work in time the VTU is at its full liberty to split the work and award to other agencies that may have to work side to side and independently.

- Co-ordination of work with other agencies: The contractor shall carry out his work in such a way that his activities do not come in the way of other contract agencies that are already working in the site. Proper coordination’s with such of the other agencies shall be the contractor responsibility and the contractor shall ensure that the work of other contractor working for VTU is not held up due to non completion of his portion of works. In case of dispute the decision of the Engineer-in-charge of VTU shall be final and binding on the contractor.

- Statutory Regulations: The contractor shall abide by all the statutory provisions related to the work and to the regulations, byelaws of any authority/authorities under whose jurisdiction the work falls.

- Materials and equipment: All materials being used in the work shall conform to the relevant standards and shall be of approved makes/design and as mentioned in the bill of quantities. Unless, otherwise called for only, the best quality materials and equipments shall be used. The contractor shall be responsible for the safe custody of all the materials and insure against theft, damage of fire, natural calamities and also against riots, etc.

- Completion certificate: The contractor shall furnish the completion report of the works after completing the works duly certified by the Licensed Electrical supervisor under whose direct supervision the work is carried out.

- The bidder shall quote the rates including prevailing GST. Taxes will be deducted as per norms.

- Statutory deductions like difference in EMD if any, security deposit, sales tax, income tax, surcharge on income tax, education cess on income tax etc shall be done as per norms prevailing from time to time.

- No advance payment shall be done for the above work. The payments shall be done at the end of each quarter only after completion of the above work in all respects.

- The Defect Liability period for the above mentioned work is 12 Calendar months from the date of completion of the work.

- This tender is through manual and the clauses pertaining to manual tendering will be changed accordingly.

«±ÉéÃ±ÀégÀAiÀiå vÁAwæPÀ «±Àé«zÁå®AiÀÄ, ¨É¼ÀUÁ«

Visvesvaraya Technological University

“Jnana Sangama”, BelAGAVI – 590 018, Karnataka State

Phone No: (0831) 2405468

Registrar                                           Fax No: (0831) 2405467

Ref. No. VTU/BGM/KAL/RE/JE/ELECT/2024–25/IFT No.10/1265                 Date: 21-JUN-2024

TENDERS FOR Annual Maintenance Contract to Split & Cassette Air-Conditioners installed at Guest house, CPGS building, Administrative block, Library & Valuation centre at VTU RO Kalaburagi

IFT No: Ref: VTU/BGM/RE/JE/ELECT/2024–25/IFT No. 10/1265                dated: 21-JUN-2024.

| Tender Documents Available on e-Portal from | 27-06-24 |
| --- | --- |
| Last date for receipt of tenders through Online | 15-07-2024 up to 16.00 Hours |
| Date & time of opening of the Tender Technical bid | 18-07-2024 up to 16.00 Hours |
| Date & time of opening of the Tender Financial bid | 26-07-2024 up to 11.00 Hours (Tentatively) |
| Address for communication | The Registrar Visvesvaraya Technological University, “Jnana Sangama” Belagavi – 590 018 |

Note: This tender is through e-Portal and the clauses pertaining to tendering will be changed accordingly. Payment for BOQ & EMD, submission of tenders is as mentioned in notification.

CONTENTS

Section					Description					Page No.

1.		INVITATION FOR TENDERS (IFT)						1

2.		INSTRUCTIONS TO TENDERERS (ITT)					5

3.		FORM OF TENDER AND QUALIFICATION INFORMATION	          		15-20

4.		CONDITION OF CONTRACT (CC)						21

5.		CONTRACT DATA								22

6.		SPECIFICATIONS								35

7.	DRAWINGS									116

8.	BILL OF QUANTITIES								117

9.	FORMAT OF BANK GUARANTY FOR SECURITY DEPOSIT			118

10.	ROYALTY SCHEDULE								119

SECTION 1: INVITATION FOR TENDERS

All the terms and conditions relevant may be followed.

Date:

IFT No: Ref. No.  VTU/BGM/RE/JE/ELECT/2024–25/IFT No.10/1265        dated: 21-JUN-2024.

The Registrar VTU, Belagavi Invites tenders from eligible tenderers, for the carrying out  Annual Maintenance Contract to Split & Cassette Air-Conditioners installed at Guest house, CPGS building, Administrative block, Library & Valuation centre at VTU RO Kalaburagi detailed in the Table below. The tenderers may submit tenders for any or all of the works given in the Table.

Single Cover Tender procedure as per Rule 28 of the KTPP Act and                                 e-Procurement rules shall be followed.

- Tender documents will be available on KPPP portal from 27-06-2024.

- Tenders must be accompanied by Earnest Money Deposit (21,300/-) specified for the work in the Table below. Earnest money deposit will have to be in any one of the forms as specified in the tender documents and shall have to be valid for 45 days beyond the validity of the tender.

- Tenders last date for receipt of Tenders through Online 15-07-2024.

- Other details can be seen in the tender documents.

TABLE

| S. No | Name of work | Approximate Value of work(Rs) | Earnest Money Deposit (Rs) | Cost of document (Rs) | Period of Completion |
| --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 |
| As per Tender Notification |  |  |  |  |  |

«±ÉéÃ±ÀégÀAiÀiå vÁAwæPÀ «±Àé«zÁå®AiÀÄ, ¨É¼ÀUÁ«

Visvesvaraya Technological University

“Jnana Sangama”, BelAGAVI – 590 018, Karnataka State

Phone No: (0831) 2405468

Registrar                                           Fax No: (0831) 2405467

SECTION 2: INSTRUCTION TO TENDERS

Table of Clauses

A.		General								       Page No.

1	Scope of Tender								5

2	Eligible Tenderer								5

3	Tender capacity								5

B		Tender Documents

4	Content of Tender documents						6

5	Amendment of Tender documents						6

C		Preparation of Tenders

6	Documents comprising the Tender						6

7	Tender Prices									6

8	Tender Validity								7

9	Earnest money Deposit							7

10	Format and signing of Tender						8

D		Submission of Tenders

11	Sealing and marking of Tenders						8

12	Deadline for submission for Tenders					8

13	Late Tenders									9

14	Modification and Withdrawal of Tenders					9

E		Tender opening and evaluation

15	Tender Opening								9

16	Process to be confidential							10

17	Clarification of Tenders							10

18	Examination of Tenders and determination of responsiveness		10

19	Correction of Tenders							10

20	Evaluation and comparison of Tenders					11

F		Award of Contract

21	Award criteria								11

22	Employer’s right to accept any Tender and to reject any or all Tenders	11

23	Notification of award and signing of Agreements				11

24	Security deposit								12

25	Corrupt or fraudulent practices						12

26	Facilities									12

(A) General

1		Scope of Tender

1.1	The Registrar, VTU, Belagavi invites Tender from Contractors registered in Karnataka P.W.D./CPWD/KPTCL/ Registered contractor for the similar works (as defined in these documents and referred to as “the works”) detailed in the Table given in the invitation for Tenders. The Tenderers may submit Tenders for any or all of the works detailed in the table given in invitation for Tender.

2		Eligible Tenderers

2.1		Tender shall not be under a declaration of ineligibility for corrupt and fraudulent practices 	issued by the Government of Karnataka

2.2		Tenders from Joint ventures are not acceptable.

3		Qualification of the Tenderer

3.1	All the Tenderers shall provide the requested information accurately and in sufficient detail in Section 3 Form of Tender and Qualification information.

3.2	To qualify for award of this contract. Each Tender in his name should have in the last three years period (2021-2022, 2022-2023 and 2023-24).

a)	Achieved in at least two financial years in average annual financial turnover of                     Rs. 8.55 Lakhs (not less than the estimated cost under this contract)

b)	Mandating satisfactory completion as a prime contractor for at least one similar work to an extent of 50% of the cost of the work 4.30 Lakhs.

c)	The Tender or his identified sub-contractor should possess required valid electrical license for executing air-conditioning works and should have executed similar air-conditioning works totaling Rs. 4.30 lakhs (not less than 50% of the electrical works) in any one year – NOT APPLICABLE.

d)	The Tenderer or his identified sub- contractor should possess valid license for executing water supply/ sanitary engineering works) in any one year  – NOT APPLICABLE.

3.3	Tenderers who meet the above specified minimum qualifying criteria will only be qualified, if their available Tender capacity is more than the total Tender value. The available Tender capacity will be calculated as under;

Assed available Tender Capacity= (A*N*2.5-B)

Where

A= Maximum value of air-conditioning works/similar work   executed in anyone during the last three years i.e (2021-2022, 2022-2023 and 2023-24).

Taking in to account the completed as well as works in progress.

N= Number of years prescribed for completion of the works for which Tenders are invited.*

B= Value at 2023-24 price level, of existing commitments and on-going works to be completed during the next one year

Note:	The statement showing the value of existing commitments and on-going works as well as the stipulated period of completion remaining for each of the works listed should be counter signed by the Employer in charge, not below the rank of an executive engineer or equivalent.

3.4	Even though Tenderers meet the above criteria, they are subject to be disqualified if they have:

-	made misleading or false representation in the forms, statements and attachments submitted in the proof of the qualification requirements; and /or

-	record of poor performance such as abandoning the works, not properly completing the contract in ordinate delays in completion, litigation history, or financial failures etc, and/or participated in the previous Tender for the some work and had quoted unreasonably high Tender prices and could not furnish rational justification.

3.5	In the case of death of contractor after executing the agreement / commencement of the work, his legal heir, if an eligible registered contractor and willing can executed and complete the work at the accepted Tender rates irrespective of the cost of the work.

(B) Tender documents

4	Content of Tender documents

4.1	The set of Tender documents shall have all the Sections given in page 2:

4.2	Both the sets should be completed and returned with Tender.

5	Amendment of Tender documents

5.1	Before the deadline for submission of Tenders the Employer may modify the Tender   documents by issuing addenda.

5.2	Any addendum thus issued shall be part of the Tender documents shall be communicated in writing or by cable to all the purchasers of the Tender documents.

5.3	To give prospective Tenderers reasonable time in which to take an addendum in to account in preparing their Tenders. The Employer shall extend as necessary the deadline for submission of Tenders. In accordance with Sub-Clause12.2 below.

(c) Preparation of Tender

6	Documents comprising the Tender

6.1	The Tender submitted by the Tenderer shall comprise the following:

(a)	The Tender (In the format indicated in section3).

(b)	Earnest money deposit;

(c)	Priced Bill of Quantities;

(d)	Qualification Information Forms and Documents;

and any other materials required be completing and submitting by Tenderers in accordance with these instructions. The documents listed under Section 3, 5, and 8 shall be filled without exception.

7.	Tender Prices

7.1	The contract shall be for the whole works as described in sub-Clause 1.1, based on the Price Bill of Quantities submitted by the Tenderer.

7.2	The Tenderer shall fill in rate and prices and line item total (both in figures and words) for all items of the works described in the Bill of Quantities along with total Tender Price (both in figures and words)

Items for which no rate or price is entered by the Tenderer will not be paid for by the Employer when executed and shall be deemed covered by the other rates and Bill of Quantities. Correction if any shall be made by crossing out initialing dating and rewriting.

7.3	All duties, taxes Labour welfare Cess and other levies payable by the contractor under the Contract, or for any other causes, shall be included in the rates, price and total Tender Price submitted by the Tenderer.

7.4	The rates and prices quoted by the Tenderer shall be fixed for the duration of the contract and shall not be subject to adjustment on any account.

8		Tender Validity

8.1	Tenders shall remain valid for period not less than ninety days after the deadline date for Tender submission specified in clause 12. A Tender valid for shorter period shall be rejected by the Employer as non-responsive.

8.2	In exceptional circumstances, prior to expiry	 of the original time limit, the employer may request that the Tenders may extend the period of validity for specified additional period. The request and the Tenderer’s responses shall be made in writing or by cable. A Tender may refuse the request without forfeiting his earnest money deposit. A Tenderer agreeing to the request will not be required or permitted to modify his Tender, but will be required to extend the validity of his earnest money deposit for a period of the extension, and incompliance with clause 9 in all respects.

9		Earnest Money Deposit

9.1	The Tenderer shall furnish as a part of his Tender, earnest money deposit (at 2.0% of the cost  work put to Tender )in the amount as shown in column4 of the Table of IFT for this particular work, this earnest money deposit shall be in the form of Demand Draft, in favour of Finance Officer, VTU, payable at Belagavi. From any Nationalized or schedules Banks.

9.2	Instruments having fixed validity issued as earnest money deposit for the Tender shall be valid for 45 days beyond validity of the Tender.(

9.3	Any Tender not accompanied by an acceptable earnest money deposit and secured as indicated in Sub-Clause 9.1 and 9.2 above shall be rejected by the Employer non responsive.

9.4	The earnest money deposit of unseccucsseful Tenderers will be return within 30 days of the end of the Tender validity period specification in Subject Clause 8.1.

9.5	The earnest money deposit of successful Tenderer will be discharged when the Tenderer has signed the Agreement and furnished the required Performance Security.

9.6	The earnest money deposit may be forfeited:

(a)	If the Tenderer withdraws the Tender after Tender opening during the period of Tender validity.

(b)	If Tenderer does not accept the correction of the Tender price, pursuant to Clause 19; or

(c) 	In the case of successful Tender; if the Tenderer fails within the specified time limit to

(i) Signe the Agreement; or

(ii) Furnish the required Security deposit

10	Format and signing of Tender

10.1	The Tender shall prepare one original and a copy of the documents comprising the Tender as described in Clause 6 of these instructions to Tenderer and clearly marked “ORIGINAL” and “COPY” as appropriate. In the event of discrepancy between them. The original shall prevail.

10.2	The original and a copy of the Tender shall be typed or written in indelible ink and shall be signed by a person or persons duly authorized to sign on behalf of The Tenderer. All pages of the Tender where entries or amendments have been made shall be initialed by the person signing the Tender.

10.3	The Tender shall contain no alternation or additions, excepts those to comply with instructions issued by the Employer, or as necessary to correct errors made by the Tender, in which case such correction shall be initialed by the person signing the Tender.

(D) Submission of Tenders

11	Sealing and marking of Tenders

11.1	The Tender shall seal the original and copy of the Tender in separate envelops, duly marking the envelopes as “ORIGINAL” and “COPY”. These envelops (called as inner envelops) shall then be put inside one outer envelope.

11.2	The inner and outer envelops shall

(a)	Be addressed to the Employer at the following address:

The Registrar, VTU, Belagavi.

and

(b) Bear the following identification:

-	Tender for _____________________________________________________________(name of contract)

-	Tender Reference No____________________________________________________(Insert number)

-	DO NOT OPEN BEFORE______________________________________[time and date for Tender opening per Clause 15]

11.3	In addition to the identification required in Sub-Clause 11.2, the inner envelopes shall indicate the name and address of the Tenderer to enable the Tender to be returned un opened in case it is declared late, pursuant to Clause 13.

11.4	If the outer envelopes is not sealed and marked as above, the Employer will assume no responsibility for the misplacement or premature opening of the Tender.

12 	Deadline for submission of the Tenders

12.1	Tenders must be received by the employer at the address specified above not later than 16.00 Hours. In the event of the specified date for the submission of Tenders being declared the holiday for the Employer, the Tender will be received up to the appointed time on the next working day.

12.2	The Employer may extend the deadline for submission of the Tenders by issuing an amendment in accordance with Clause 5, in which case all rights and obligations of the Employer and Tenders previously subject  to the original deadline will be then the subject to the new deadline.

13	Late Tenders

13.1	Any Tender received by the Employer after the deadline prescribed in Clause 12 will be returned unopened to the Tender.

14	Modification and Withdrawals of Tenders

14.1	Tenders may modify contents of First or second cover separately for each Cover or withdraw their Tenders by giving notice in writing before the deadline prescribed in Clause 12.

14.2	Each Tender’s modification separately for each cover or withdrawal notice shall be prepared, sealed, marked and delivered in accordance with Clause 10 & 11, with the outer and inner envelops additionally marked “MODIFICATION FOR FIRST/ SECOND COVER “  Or “WITHDRAWL” as appropriate.

14.3	No Tender may modified after the deadline for submission of Tenders.

14.4	Withdrawal or modification of a Tender between the deadline for submission of Tenders and the expiration of the original period of Tender validity specification in Clause 8.1 above or as extended pursuant to Clause 8.2 may result in the forfeiture of the earnest money deposit pursuant to Clause 9.

14.5	Tenders may only offer discount to or otherwise modify the prices of Their Tenders by submitting Tender modification in accordance with this clause, or included in the original Tender submission.

(E) Tender opening and evaluation

15	 Tender Opening

15.1	 The Employer will open all the Tenderers received (except those received late), including modification made pursuant to Clause 14, in the presence of the Tenderers or their representatives who choose to attend at 16.30 hours on the date and the place specified in Clause 12, In the event of the specified date of Tender opening being declared a holiday for the Employer, the Tenders will be opened at the appointed time and location on the next working day.

15.2	Envelopes marked “WITHDRAWAL” shall be opened and read out of first. Tenders for which an acceptable notice of withdrawal has been submitted pursuant to Clause 14 shall not be opened. Subsequently all envelopes marked “MODIFICATION” shall be opened and the submission therein read out in the appropriate detail.

15.3 	The Tenderers names, the Tender prices, the total amount of each Tender any discounts, Tender Modification and withdrawals, the presence or absence of Tender Security such other details as the Employer may consider appropriate, will be announced by the Employer at the opening No Tender shall be rejected at Tender opening except for the late Tenders Pursuant to Clause 13. Tenders [and modifications] sent pursuant Clause No 14 that are not opened and read out at Tender opening will not be considered for further evaluation regardless of circumstances. Late and withdrawn Tenders will be returned unopened to Tenders.

15.4	The Employer shall prepare minutes of the Tender opening, including the information disclosed to those present in accordance with Sub-Clause 15.3

16	Process to be Confidential

16.1	Information relating to the examination, clarification, evaluation, and comparison of Tenders and recommendation for the award of a contract shall not be disclosed to Tenderer or any other person not officially concerned with such process until the award to the successful Tender has been announced. Any effort by a Tenderer to influence the Employer’s processing of Tenders or award decisions may result in the rejection of his Tender.

17	 Clarification of Tenders

17.1	To assist in the examination, evaluation, and comparison of Tenders, the Employer may, at his discretion, ask any Tenderer for clarification of his Tender, including breakdowns of unit rates, the request for clarification and response shall be in writing or by cable, but no change in the price or substance of the Tender shall be sought, offered, or permitted except as required to confirm the correction of arithmetic errors discovered by the Employer in the evaluation of the Tenders in accordance with Clause19.

17.2	Subject to sub-clause 17.1, no Tenderers shall contact the Employer on any matter relating to its Tender from the time of the Tender opening to the time the contract is awarded. If the Tenderer wish to bring additional information to the notice of the Employer, it should do so in writing.

17.3	Any effort by the Tenderer to influence the Employer in the Employer’s Tender evaluation, Tender compression or contract award decisions may result in the rejection of the Tenders Tender.

18	Examination of Tenders and determination of responsiveness

18.1	Prior to the detailed evaluation of Tenders, the Employer will determined whether each Tender

a) meets the eligibility criteria defined in clause 2;

(b) has been properly signed.

(c)	is accompanied  by the required earnest money deposit and;

(d) is substantially responsive to the requirements of the Tenders documents

18.2 	A substantially responsive Tender is one which conforms to all the terms, conditions, and specifications of the Tender documents, without material deviation or reservation. A material devotion or reservation is one

(a)	which effects in any substantial way the scope, quality, or performance of the works.

(b)	which limits in any substantial way, in consistent with the Tender documents, the Employer’s rights or the Tenderer’s obligation under the contract; or

(c)	whose rectification effect unfairly the competitive position of other Tenderer’s presenting substantially responsive Tenders.

19	Correction of errors

19.1	Tenders determined to be substantially responsive will be checked by the Employer for any arithmetic errors. Errors will be corrected by the Employer as follows:

(a)	Where there is discrepancy between the rates in figures and in words lower of the two will govern: and

(b)	Where there is a discrepancy between the unit rate and the line item total resulting from multiplying the unit rate by the quantity the unit rate as quoted will govern.

19.2	The amount stated in the Tender will be adjusted by the employer in accordance with the above procedure for the correction of the errors and with the concurrence the Tenderer shall be considered as binding upon the Tenderer. If the Tenderer does not accept the corrected amount the Tender will be rejected, and the earnest money deposit may be forfeited in accordance with Sub-Clause 9.6 (b).

20	Evaluation and comparison Tenders

20.1	The Employer will evaluate and compare only the Tenders determined to be substantially responsive in accordance with Clause 18.

20.2	In evaluating the Tenders. the Employer will determine for each Tender the evaluated Tender Priced by adjusting the Tender Prices as follows:

(a)	Making any correction for errors pursuant to Clause 19; and

(b)	Making appropriate adjustment to reflects discounts or other price modifications offered in accordance with Sub Clause 14.5.

20.3	The Employer reserves the right to accept or reject any variation, deviation, or alternative offer Variations, deviations, alternative offers and other factors which are in excess of the requirements of the Tender Requirements of the Tender documents or otherwise result in un solicited benefits for the Employer shall not be taken in to account in Tender evaluation.

(F) Award of Contract

21	Award criteria

21.1	Subject to clause 23, the Employer will award the contract to the Tender whose Tender has been determined to be substantially responsive to the Tender documents and who has offered the lowest evaluated Tender Price, provided that such Tenderer has been determined to be

(a)	Eligible in accordance with the provisions of clause 2, and

(b)	Qualification in accordance with the provisions of clause 3.

22	Employer’s right to accept any Tender and to reject any or all Tenders

22.1	Not withstanding Clause 21, the Employer reserves the right to accept or reject any Tender, and to cancel the Tender process and reject all Tenders at any time prior to the award of Contract, without thereby incurring any liability to the effected Tender or Tenderers or any obligation to inform the affected Tenderer or Tenderers of the grounds for the employer’s action.

23	Notification of award and signing of Agreement

23.1	The Tenderer whose Tender has been accepted will be notified of the award by the Employer prior to expiration of the Tender validity period by cable, telex or facsimile confirmed by registered letter. This letter (hereinafter and in the conditions of contract called the “Letter of Acceptance”) will state the sum that the Employer will pay the Contractor in consideration of the execution; completion; and maintenance of the works by the Contractor as prescribed by the Contract (hereinafter and in the contract called the “Contract Price”).

23.2	The notification of award will constitute the formation of the Contract, subject only to the furnishing of Security deposit in accordance with provisions of clause 24.

23.3	The Agreement will incorporate all agreements between the Employer and successful Tender. It will be kept ready for signature of the successful Tenderer in the office of Employer within 30 days following the notification of award along with the Letter of Acceptance. Within 20 days of the receipt, the successful Tender will sign the Agreement and deliver it to the Employer.

23.4	Upon the furnishing by the successful Tenderer of the Performance Security, the Employer will promptly notify the other Tenderers that their Tenders have been unsuccessful.

24	Security deposit

24.1	Within 20 days of receipt of the Letter of Acceptance, the successful Tender shall deliver to the employer a Security deposit in any of the forms given below for an amount of equivalent to5.0% of the Contract price: plus additional security for unbalanced Tenders in accordance with clause 25.5 of ITT & Clause 44 of the Condition of the Contract.

-	Demand draft in favour The Finance Officer, VTU, Payable at Belagavi from any Nationalized or Schedule Banks.

24.2	The security deposit if furnished in demand draft ca, if requested, be converted to interested bearing securities at the cost of the contractor.

24.3	Failure of the successful Tenderer to comply with the requirements of sub-Clause 24.1 shall constitute sufficient grounds for cancellation of the award and forfeiture of the earnest money deposit.

25	Corrupt or Fraudulent practices

25.1	The VTU requires that the Tenderers observe the highest standard of the ethics during the procurement and execution of such contracts. In pursuance of this policy, VTU:

(a)	will reject a proposal for award if it determines that the Tenderer recommended for award has engaged in corrupt of fraudulent practices in competing for the contract in question;

(b)	will declare a firm ineligible, either indefinitely or for a stated period of time, to be awarded VTU contract if it any time determines that the firm has engaged in corrupt of fraudulent practices in competing for, or in executing, a VTU contract.

25.2	Further more, Tenders shall be aware of the provision stated in Sub-Clause 43.2 of the Conditions of Contract.

26	Facilities

26.1	The Contractor shall make his own arrangement of water, electricity and labour accommodation etc.

SECTION 3: FORM OF TENDER, AND QUALIFICATION INFORMATION

TABLE OF FORMS:

- FORM OF TENDER

- QUALIFICATION INFORMATION

- LETTER OF ACCEPTENCE

- NOTICE TO PROCEED WITH THE WORK

- AGREEMENT FORM

FORM OF TENDER

Description of the Works: ___________________________________________________________________________

TENDER

To,

The Registrar,

Visvesvaraya Technological University,

“Jnana Sangama”, Belagavi-590018.

Sir,

We offer to execute the works described above in accordance with the Conditions of Contract accompanying this Tender for the contract Price of _______________________________________________    (Rupees_________________________________________________________________________________________________________________)

This Tender and your written acceptance of it shall constitute a binding contract between us. We understand that you are not bound to accept the lowest or any Tender you receive.

We undertake that in competing for (and if the award is made to us in executing) the above contract we will strictly observe the laws against fraud and corruption in force in India namely “Prevention of Corruption Act 1988”

We hereby confirm that this Tender complies with the Tender validity and earnest money deposit required by the Tender documents.

We attach here with our current income-tax clearance certificate.

Yours Faithfully,

Authorized Signature

Name & Title of Signatory _________________________________________________________________________________

Name of Tenderer _________________________________________________________________________________________ Address____________________________________________________________________________________________________

QUALIFICATION INFORMATION

The information to be filled in by the Tenderer here under will be used for purposes of computing Tender capacity as provided for in Clause 3 of the instructions to Tenderers. This information will not be incorporated in the contract.

1.1	Constitution or legal status of Tender		[Attach copy]

Place of Registration			                            __________________________________________

Principal place of business					[Attach copy]

1.2	Total value of Similar Nature of work

Works executed and payments received in the last Three years

(Attach certificate from chartered Accountant)	2021-22 _________________________

2022-23 _________________________

2023-24 _________________________

1.3	Work performed as Prime Contractor (in the same name)on works similar nature over during the five years specified in 1.2 above.

Project    Name of     Description   Contact    Value of    Date of 	 Specified   Actual date     Remarks explaining

Name	   Employer   of Work	    Number   Contract   Issue of 	  period of          of                  Reasons for

Rs. Lakhs    Work	Completion Completion         delay in

Order	                          Completion

Of work

(1)	       (2)	          (3)	      (4)	           (5)	   (6)	         (7)	   (8)		       (9)

  - Information on works for which Tenders have been submitted and works which are yet to be completed as on the date of this Tender.

- Existing commitments and non-going works:

| Description Anticipated of Work | Place & State | Contract No. & Date | Name & Address of Employer | Value of Contract (Rs. Lakhs) | Stipulated period of completion | Value of works remaining to be completed (Rs. Lakhs) (The contractor shall enclosed/attach all the necessary certificates duly attested by the employer) | Anticipated Date of completion |
| --- | --- | --- | --- | --- | --- | --- | --- |

- (2)	   (3)	(4)	(5)	 (6)	        (7)	          (8)

Separate Sheet to Enclosed

- Work for which Tenders already submitted:

Description	           Place	Name and	Estimated	   Stipulated 	  Date when	  Remarks

of		  	 &	Address of    Value of works	     Period of	   decision is 	     if any

Work	           State	Employer	(Rs. Lakhs)	    completion	       expected

(1)		(2)	   (3)	                    (4)	         (5)	         (6)	       (7)

Separate Sheet to Enclose

  - Construction equipment owned by the Tender and equipment proposed to be deployed on      this    contract, if awarded:

  - Reports on the financial standing of the Tenderer, such as profit and loss statements and auditor’s reports for the last five years;

  - Qualification and experience of the key technical and management personnel in permanent employment with the Tenderer and those that are proposed to be deployed on this Contract, if awarded.

  - Name, address and telephone, tele fax, and fax numbers of the Tenderer’s Bankers who may provide references if conducted by the Employer.

  - Proposal for subcontracting components of the works amounting to more than 20% of the contract price [for each, the qualification and experience of the identified Sub-contractor in the relevant fields should be attached].

«±ÉéÃ±ÀégÀAiÀiå vÁAwæPÀ «±Àé«zÁå®AiÀÄ, ¨É¼ÀUÁ«

Visvesvaraya Technological University

“Jnana Sangama”, BelAGAVI – 590 018, Karnataka State

Phone No: (0831) 2405468

Registrar                                                    Fax No: (0831) 2405467

Ref. No. VTU/BGM/RE/2024–2025/                                              Date:

To,

__________________________________________

__________________________________________

__________________________________________

__________________________________________

(Name & Address of the Contractor)

Dear Sirs,

This is to notify you that Your Tender dated ________________________for execution of the____________ ___

___________________________________________________________________________________________________________________________

___________________________________________________________________________________________________________________________

___________________________________________________________________________________________________________________________

Name of the contract and identification number, as given in the instructions to Tenders) for the contract Price of Rs._____________________________(Rupees_______________________________________________________________________)

as corrected and modified in accordance with instructions to Tenders is hereby accepted by our Agency.

You are hereby requested to furnish Security deposit, in the form detailed in Para 24.1 of ITT for an amount of Rs______________________________ within 20days of the receipt of this letter of acceptance valid up to 30days from the date of expiry of Defects Liability Period i.e. up to__________________ and sign the contract, failing which action as started in Para24.3 of ITT will be taken.

Yours faithfully,

Registrar

VTU, Belagavi

«±ÉéÃ±ÀégÀAiÀiå vÁAwæPÀ «±Àé«zÁå®AiÀÄ, ¨É¼ÀUÁ«

Visvesvaraya Technological University

“Jnana Sangama”, BelAGAVI – 590 018, Karnataka State

Phone No: (0831) 2405468

Registrar                                                    Fax No: (0831) 2405467

Ref. No. VTU/BGM/RE/2024–2025/                                              Date:

Issue of Notice to proceed with the work

Date:

To,

__________________________________________

__________________________________________

__________________________________________

__________________________________________

(Name & Address of the Contractor)

Dear Sirs,

Pursuant to your furnishing the requisite Security deposit as stipulated in ITT Clauses 24.1 and signing of the contract agreement for the construction of_________________________ a Tender Price of Rs_________________________ you are hereby instructed to proceed with the execution of the said works in accordance with the contract documents.

Yours faithfully,

Registrar

VTU, Belagavi

AGREEMENT FORM

This agreement made the day of _________________________20__________________________________between The Registrar, VTU, Belagavi and Shri. __________________________________________________________________________________________________________ (hereinafter called “the Contractor”) of the other part. Whereas the Employer is desirous that the Contractor execute _______________________________________________________________________________________________________________________________________

_______________________________________________________________________________________________________________________________________

_______________________________________________________________________________________________________________________________________

(name and identification number of Contract)(Hereinafter called “the works”) and the Employer has accepted the Tender by the contractor for the execution and completion of such Works and the remedying of any defect therein at a contract price of Rs.__________________________________________________________

NOW THIS AGREEMENT WITNESSETH as follows:

- In this agreement, words and expression shall have the same meanings as are respectively assigned to them in the Conditions of the Contract hereinafter referred to and they shall be deemed to form and read and construed as a part of this Agreement.

- In consideration of the Payments to be made by the Employer to the contractor as hereinafter mentioned, the Contractor hereby covenants with the Employer to execute and complete the works and remedy any defects therein in inconformity in all aspects with the provisions of the Contract.

- The Employer hereby convents to pay the contractor in consideration of the execution and completion of the works and the remedying the defects wherein the Contract price or such other sum as may become payable under the provisions of the contract at the times and in the manner prescribed by the Contract.

- The following documents shall be deemed to form and be read construed as part of this Agreement viz:

- Letter of Acceptance;

- Notice to proceed with the works;

- Contractor’s Tender;

- Contract Data;

- Conditions of Contract(including special conditions of Contract);

- Specifications;

- Drawings;

- Bill of Quantities; and

- Any other document listed in the Contract Data as forming part of the contract. In witness where of the parties there to have caused this Agreement to be executed the day and year first before written.

The Common seal of _______________________________________________________________________________ Was hereunto affixed in the presence of:

Signed, Sealed and Delivered by the said ________________________________________________________________________________________________________________________________________________________________________________________________________________________________

In the presence of:

Binding Signature of the Employer _______________________________________________________________________________

Binding Signature of the Contractor: _______________________________________________________________________________

SECTION 4: CONDITION OF CONTRACT

Table of Contents

A.		General							          Page No.

1	Definitions								21

2	Interpretation								22

3	Law governing contract						22

4	Employers decisions							22

5	Delegation								22

6	Communications							22

7	Subcontracting							22

8	Other Contractors							22

9	Personnel								22

10	Employer’s & Contractor’s risk	23

11	Employer’s risk	23

12	Contractor’s risk	23

13	Query about Contract Data	23

14	Contractor to construct the works 	23

15	The works to be completed by intended Completion Date	23

16	Safety		23

17	Discoveries		23

18	Possession of the Site	23

19	Access to the Site	24

20	Instructions		24

B		Time Control

21	Program		24

22	Extension of the Intended Completion Date 	24

23	Delays ordered by the Employer	24

24	Management meetings	24

C		Quality Control

25	Identifying defects	25

26	Tests		25

27	Correction of defects	25

28	Uncorrected defects	25

D		Cost Control

29	Bills of Quantities (BOQ)	25

30	Variations		25

31	Payment for Variations	26

32	Submission of bills for payment	26

33	Payments		27

34	Compensation events	27

35	Tax		27

36	Liquidated damages	27

37	Cost of repairs	28

E		Finishing of Contract

38	Completion		28

39	Taking Over		28

40	Final Account		28

41	As built drawings	28

42	Termination									28

43	Payment upon termination	29

44	Property		30

45	Release from performance

F.		Special Conditions of Contract	30

Conditions of Contract

(A)General

1	Definitions

1.1	Terms which are defined in the Contract data are not also defined in the conditions of Contract but keep their defined meanings. Bold letters are used to identify defined items

Bill of Quantities means the priced and completed Bill of Quantities forming part of the Tender.

Compensation events are those defined Clause 34 here under.

The Completion date is date of completion of the works as certified by the Employer in accordance with Sub-clause 38.1

The Contract is contract between the Employer and the Contractor to execute, complete and maintains the works. It consists of the documents listed in Clause 2.3 below.

The Contract Data defines the documents and other information which comprise the contract.

The Contractor is person or corporate body whose Tender carryout the works has been accepted by the Employer.

The Contractor’s Tender is the Completed Tender documents by the Contractor to the employer.

The Contract Price is the price stated in the letter of acceptance and thereafter as adjusted in accordance with the provisions of the contract.

Days are calendar days months are calendar months.

A Defect is any part of the works not completed in accordance with the contract.

The Defects liability period is the period named in the contract Data and calculated from the completion Date.

The Employer is the party who will employ the Contractor to carry out the works.

Equipment is the Contractor’s machinery and vehicles brought temporarily to the site to construct the Works.

The initial contract price is the Contract Price listed in the employer’s letter of Acceptance.

The Intend Completion Date is date on which it is intended that the Contractor shall complete the works The Intend Completion Date is specified in the Contract data The Intend Completion Date may be revised only by the employer by issuing an extension of time.

Materials are all supplies including consumable, used by the contractor fir incorporation in the works.

Plant is any integral part of the Works which is to have mechanical, electrical, electronic or chemical or biological function.

The site is the area defined as such in the Contract Data.

Specification means the specification of the works included in the contract and any modification or addition made or approved by the Employer.

The Start Date is given in the contract Data. It is the date when the Contractor shall commence execution of the works. It does not necessarily coincide with any of the Site Procession Dates.

A Subcontractor is a person or corporate body who has Contract with the Contractor to carry out a part of the work in the Contract which includes works on the site.

A Variation is an instruction given by the Employer which various the works.

The Works are what the contract requires the Contractor to construct the, install, and turn over to the Employer, as defined in the Contract data.

2	Interpretation

2.1	In interpreting these conditions of the contract, Singular also means plural, male also means female or neuter, and other way around Heading have no significance. Words have their normal meaning under the language of the contract unless specifically defined. The Employer will provide instructions clarifying quarries about the conditions of the contract.

2.2	The documents forming the Contract shall be interpreted in the following order of priority.

(1)	Agreement

(2)	Letter of Acceptance, notice to proceed with the works

(3)	Contractor’s Tender

(4)	Contract data

(5)	Conditions of Contract

(6)	Specifications

(7)	Drawings

(8)	Bill of quantities

(9)	Any other documents listed in the Contract Data as forming part of the Contract.

3	Law governing contract

3.1	The law governing the Contract is the Laws of India supplanted by the Karnataka local Acts

4	Employer’s Decisions

4.1	Except where otherwise specifically stated, The Employer will decide contractual matters between the Employer and the Contractor.

5	Delegation

5.1	The Employer may delegate any of his duties and responsibilities to other people after notifying the Contractor and may cancel any delegation after notifying the contractor.

6	Communications

6.1	Communications between parties which are referred to in the conditions are effective only when in writing. A notice shall be effective only when it is delivered (in terms of Indian Contract Act)

7	Subcontracting

7.1	Deleted vide G.O.No.F.D. PCL2008, Bangalore Dated: 14-10-2008.

8	Other Contractors

8.1	The contractor shall cooperate and share the site with other contractors, public authorities, utilities, and the Employer.

9	Personnel

9.1	The Contractor shall employ the technical personnel (of number and qualifications) as may be stipulated by GOK from time to time during the execution of the work. The technical staff so employed shall be available at site as may be stipulated by the employer.

9.2	If the Employer ask the Contractor to remove a person who is member of the Contractor’s staff or his work force stating the reasons, the contractor shall ensure that the persons leaves the site within seven days and has no further connection with the work in the contract.

10	Employer’s and Contractor’s risk

10.1	The employer carries the risks which this contract states are Employer’s risk, and the Contractor carries the risk which this contract states are contractor’s risks.

11	Employer’s risk

11.1	The Employer is responsible for the expected risks which are (a) in so for as rebellion, riot communication or disorder or (b) a cause due solely to the design of the works. Other than the Contractor’s design.

12	Contractor’s risk

12.1	All risks of loss of or damage to physical property and personnel injury and death which arise during and in consequence of the performance of the Contract other than the expected risks are the responsibility of the Contractor.

13	Queries about the Contract Data

13.1	The Employer will clarify queries on the Contract data.

14	Contractor to construct the works

14.1	The Contractor shall construct the works in accordance with the Specification and Drawings.

15	The Works to be completed by the Intended Completion data

15.1	The Contractor may commence execution of the works on the start Date and complete them by the Intended Completion data

16	Safety

16.1	The Contractor shall be responsible for the safety of all activities on the site.

17	Discoveries

17.1	Anything of historical or other interest or of significant value unexpectedly discovered on the site is the property of the Employer. The Contractor is to notify the employer of such discoveries and carry out the employer’s instructions for dealing with them.

18	Possession of the Site

18.1	The Employer shall give possession of all parts of the Site to the Contractor. If possession of a part is not given by the date stated in the contract data the Employer is deemed to have delayed the start of the relevant activities and this will be Compensation event.

19	Access to the Site

19.1	The Contractor shall allow the Employer and any person authorized by the Employer access to the Site, to any place where work in connection with the contract is being carried or is intended to be carried out to any place where materials or plant are being manufactured/fabricated / assembled for the works.

20	Instructions

20.1	The Contractor shall carry out al the instructions of the Employer which comply with the applicable laws where the Site is located.

(B) Time control

21	Program

21.1	Within the time stated in control Data the Contractor shall submit to the employer for approval program showing the generals methods, arrangements, order, and timing for all the activities in the works.

21.2	The Employer’s approval of the Program shall not alter the Contractor’s obligation. The contractor may revise the program and submit it to the employer again it any time. A revised Program is to show the effect of a compensation Event or variation and submitting full supporting information.

22	Extension of the Intended Completion Date.

22.1	The Employer shall extended the Intended Completion Date if a compensation Events occurs or variation is issued which makes its impossible for completion to be achieved by the Intended Completion Date.

22.2	The Employer shall decide whether and by how much to extend the Intended Completion Date within 21 days of the contractor asking the Employer for a decision upon the effect of a Compensation Event or Variation and submitting full supporting information.

23	Delays order by the Employer

23.1	The Employer may instruct the contractor to delay the start or progress of any activity within the works.

24	Management Meetings

24.1	The employer may require the contractor to the attend management meeting. The business of management meeting shall be review the progress achieved and the plans for remaining work.

24.2	The responsibilities of the parties for action to be taken is to be decided by the Employer either at the management meeting or after the management meeting and stated in writing to be distributed to all who attended the meeting.

(C) Quality Control

25	Identifying defects

25.1	The Employer shall check the contractor’s work and notify the Contractor of any defects that are found. Such checking shall not affect the Contractor’s responsibilities. The employer may instruct the Contractor to search for a defect and to uncover and test any work that the employer considers may have a Defect.

26	Tests

26.1	If the Employer instructs the to carry out a test not specified in the Specification to check whether any work has a defect and the test shows that it does, the Contractor shall pay for the test and any samples. If there are no Defects the test shall be a Compensation Event.

27	Correction of defects

27.1	The employer shall give a notice to the contractor of any defects before the end of the defects liability period, which begins at Completion and is defined in the Contract data. The defects labiality period shall be extended for as long as Defects remain to be corrected.

27.2	Every time notice of a defect is given the contractor shall correct the notified Defect within the length of time specified by the employer’s notice.

28	Uncorrected Defects

28.1	If the contractor has not corrected the defect within the time specified in the Employer’s notice, the Employer will asses the cost of having the defect corrected, and the Contractor will pay this amount.

(D) Cost Control

29	Bill of Quantities (BOQ)

29.1	The BOQ shall contain items for the construction, installation, testing and commissioning work to be done by the Contractor.

29.2	The BOQ is used to calculate the contract price. The Contractor is paid for the quantity of the work done at the rate in the BOQ for each item.

30	Variations

30.1	The employer shall have power to order to contractor to do any or all of the following as considered necessary or advisable during the progress of the work by him.

(a)	Increase or decrease of any item of work included in the Bill of quantities (BOQ);

(b)	Omit any time of work;

(c)  	Change the character or quality or kind of any item of work;

(d)	Change the levels, lines, positions and dimensions of any part of the work;

(e)	Execute additional items of work of any kind necessary for the completion of the works;

(f)	Change in any specified sequence, methods or timing of construction of any part of the work.

30.2	The Contractor shall be bound to carry out the in accordance with any instructions in this connection, which may be given to him in writing by the Employer and such alteration shall not vitiate or in validate the contract.

30.3	Variations shall not be made by the contractor without an order in writing by the employer, provided that no order in writing shall be required for increase or decrease in the quantity of an item appearing in the BOQ so long as the work executed confirms to the approved drawings.

30.4	The Contractor shall promptly request in writing the employer to confirm verbal orders and officer issuing oral instructions shall confirm it writing within 30 days failing which the work shall be carried out as though there is no variation. In case variation is approved it shall be accompanied by BOQ., failing which the contractor shall be responsible for deviation if any. Further approval of Govt. has to be obtained for the variation exceeding 5 %.

31	Payments for Variations

31.1	Payment for increase in the quantities of an item in the BOQ up to 25% of that provided in the Bill of Quantities shall be made at the rates quoted by the contractor.

31.2	For quantities in excess of 125% of the Tendered quantity of an item as given in the BOQ, the Contractor shall be paid at the rate entered in or derived from in the schedule of rates (applicable for the area of the work and current at the time of award of Contract) plus or minus the overall percentage of the original Tendered rates over the current Schedule of Rates prevalent at the time of award of contract.

31.3	If there is no rate for the additional, substituted or altered item of the work in the BOQ, efforts would be made to derive the rates from those given in the BOQ or the schedule or rtes(applicable for the area of the work and current at the time of award of Contract) and if found feasible the payment would be made at the derived rate for the item plus or minus the overall percentage of the original Tendered rates over the current Schedule of Rates prevalent at the time of award of contract.

31.4	If the rates for additional, substituted or altered item of work cannot be determined either as at 31.1, 31.2, or 31.3 above, the Contractor shall be requested to submit his quotation for the item supported by the analysis of the rate or rates claimed, within 7 days.

31.5	If Contractor’s quotation is determined unreasonable the employer may order the variation and make a change to the contract price which shall based on employer’s own forecast of the effects of the variation on the Contractor’s costs.

31.6	If the employer decides that the urgency of varying the work would prevent a quotation being given and considered without delaying the work, no quotation shall be given and the Variation shall be treated as a Compensation Event.

31.7	Under no circumstances the contractor shall suspend the work on the plea of non-settlement of rates for items falling under this clause.

32	Submission bill for Payment

32.1	The Contractor shall submit to the employer monthly bills of the value of the work completed less the cumulative amount paid previously.

32.2	The employer shall check the Contractor’s bill and determined the value of the work executed which shall comprise of

(i)	Value of the quantities of the items in the BOQ completed and

(ii)	Valuation of Variations and Compensation Events.

32.3	The Employer may exclude any item paid in previous bill or reduce the proportion of any item previously paid in the light of later information.

33	Payments

33.1	Payments shall be adjusted for deductions for retention, other recoveries in items of the contract and taxes, at source, as applicable under the law. The Employer shall pay the Contractor within 60 days of submission of bill. The Contractor shall be liable to pay liquidated damages for shortfall in progress.

For progress beyond the agreed programs payment is subject to availability of the grants.

33.2	Items of the Works for which no rate or no price has been entered in will not be paid for by the employer and shall be deemed Covered by the other rates and prices in the contract.

34	Compensation Events

34.1	The following are compensation events unless they are caused by the Contractor:

(a)	The Employer does not give access to apart of the Site by the site Possession Date stated in the Contract data.

(b)	The employer orders a delay or does not issue drawings, specifications or instructions required for execution of works on time.

(c)  	The employer instructs the contractor to uncover or to carry out additional testes upon work which is then found to have no defects.

(d)	The Employer gives an instruction for dealing with an unforeseen condition, caused by the employer, or additional work required for safety or other reasons.

(e)	The effect on the Contractor of any of the Employer’s risks.

(f) 	The Employer unreasonably delays issuing a certificate of completion.

(g)	Other Compensation Events listed in the contract data or mentioned in the Contract.

34.2	If a Compensation Event would cause additional cost or would prevent the work being completed before the Intended Completion Date, the Contract price shall be increased and /or Intended Completion Date is extended. The employer shall decide whether and by how much the intended Completion date shall be extended.

34.3	As soon as information demonstrating the effect of each Compensation event upon the Contractor’s forecast has been provided by the contractor, it is to based by the employer and the contract price shall be adjusted accordingly. If the contractor’s forecast is deemed unreasonably, the Employer shall adjust the Contract price based on Employer’s own forecast. The employer will assume that the Contractor will react completely and promptly to the event.

34.4	The Contractor shall not be entitled to compensation to the extent that the employer’s interests are adversely affected by the Contractor not having given early warning or not having cooperated with the Employer.

35	Taxes

35.1	Rates should be quoted including of prevailing GST. The rates quoted by the contractor shall be deemed to be exclusive of the Goods and Service Tax (GST) that the contractor will have to pay for the performance of this contract. The employer will perform such duties in regard to the deduction of such taxes at the source as per applicable law.

36	Liquidated damages

36.1	The contractor shall pay liquidated damages to the employer at the rate per day stated in the Contract data for each day that the completion Date is latter than the intended Completion Date. The total amount of liquidated damages shall not exceed the amount defined in contract data. The Employer may deduct liquated damages from payments due to the Contractor. Payment of liquidated damages does not affect the Contractor’s liabilities.

36.2	If the Intended Completion Date is extended after liquidated damages have been paid, the Employer shall correct any overpayment of liquidated damages by the Contractor by adjusting the next payment of the bill.

37	Cost of repairs

37.1	Loss or damages to the works or materials to be incorporated in the Works between the start date and End of the defects correction periods shall be remedied by the Contractor at the Contractor’s cost if the loss or damage arises from the Contractor’s acts or omissions.

(E) Finishing the Contract

38	Completion

38.1	The Contractor shall request the Employer to issue a Certificate of Completion of the works and the Employer will do so upon deciding that the Work is completed.

39	Taking over

39.1	The Employer shall take over the site and the Works within seven days of issuing a certificate of Completion.

40	Final account

40.1	The Contractor shall supply to the Employer a detailed account of the total amount that the Contractor Considers Payable under the Contract before the end of the Defects liability Period. The Employer shall issue a Defect Liability certificate and certify any final payment that is due to the Contractor within 90 days of receiving the Contractors account if it is correct and complete. If it is not, the Employers shall issue within 90 days a schedule that states the scope of the corrections or additions that are necessary. If the final account is still unsatisfactory after it has been resubmitted, the Employer shall decide on the amount payable to the contractor and make payment within 60 days of receiving the contractor’s revised account.

41	As built drawings (Not Applicable)

41.1	If “as built” Drawings are required, the Contractor shall supply them by the dates stated in the Contract Data.

41.2	If the Contractor does not supply the drawings by the dates stated in the Contract Data, or they do not receive the Employer’s approval, the Employer shall withhold the amount stated in the Contract data from payments due to the Contractor.

42	Termination

42.1	The Employer or the contractor may terminate the contract if the other party causes a fundamental breach of the contract.

42.2	Fundamental breaches of Contract include, but shall not be limited to the following:

(a)	The Contractor stops the work for 45 days when no stoppage of work is shown on the current program and the stoppage has not been authorized by the Employer.

(b)	Deleted vide G.O.No. FD-4/PCL2008 Bangalore dated: 14-10-2008

(c)	The Contractor becomes bankrupt or goes in to liquidation other than for reconstruction or amalgamation.

(d) 	Deleted vide G.O.No. FD-4/PCL2008 Bangalore dated: 14-10-2008

(e)	The employer gives the notice that failure to correct a particular defect is fundamental breach of contract and the Contractor fails to correct it within a reasonable period of time determined by the Employer.

(f)	The Contractor does not maintain a security which is required;

(g)	The contractor has delayed the completion of works by the number of days for which the maximum amount of liquidated damages can be paid as defined in the Contract data; and

(h)	 If the contractor in the judgment of the employer has engaged in corrupt of fraudulent practices in competing for or in the executing the Contract.

For the purpose of this paragraph:”corrupt practice” means the offering, giving, receiving, or soliciting of any of value to influence the action of a public official in the procurement process or in contract execution. “Fraudulent practice “means a misrepresentation of facts in order to influence a procurement process or the execution of a contract to the determent of the Borrower, and includes collusive practice among  Tenders (prior to or after Tender submission ) designed to establish Tender prices at artificial noncompetitive levels and to deprive the Borrower the benefits of free and open competition.

42.3	When either party to the contract gives notice of a breach of contract to the Employer for a clauses other than those listed under sub Clause 42.2 above, the Employer shall decide whether the breach is fundamental or not.

42.4	Notwithstanding the above, the Employer may terminate the Contract for convenience.

42.5	If the Contract is terminated the Contractor shall stop work immediately, make the site safe and secure and leave the Site as soon as reasonably possible.

43	Payment upon Termination

43.1	If the Contract is terminated because of fundamental breach of contract by the Contractor, the employer shall prepare bill of the value of the work done less advance payments received up to the date of bill, less other recoveries due in terms of the contract, less taxes due to be deducted at source as per applicable law and less the percentage to apply to the work not completed as indicated in the contract Data. Additional Liquidated damages shall not apply. If the total amount due to the Employer exceeds any payment due to the contractor the difference shall be a debt payable to the Employer.

43.2	If the Contract is terminated at the Employer’s convenience or because of a fundamental breach of the Contract by the employer, the Employer shall prepare bill for the value of the work done, the reasonable cost of removal of equipment, representation of the Contractor’s personnel employed solely on the works, and the Contractors costs of protecting and securing the works and less advance payment received up to the date of the certificate, less other recoveries due in terms of the contract, and less taxes due to be deducted at source as per applicable law and make payment accordingly.

44	Property

44.1	All materials on the site, Plant, equipment, Temporary works and Works are deemed to be the property of the Employer, if the contract is terminated because of a Contractor’s default.

45	Release from performance

45.1	If the Contract is frustrated by any event entirely outside the control of either The Employer or the Contractor the Employer shall certify that the Contract has been frustrated. The Contractor shall make the Site safe and stop work as quickly as possible after, receiving this certificate and shall be paid for all work carried out before receiving it and for any work carried out after words to which commitment was made.

(F) Special Conditions of Contract

1	Labour:

The Contractor shall, unless otherwise provided in the contract, make his own arrangements for the engagement of all staff and labour, local or other, for their payment, housing, feeding and transport.

The contract shall, if required by the Employer deliver to the employer a return in detail, in such form and at such intervals as the Employer may prescribe, showing the staff and the numbers of the several clauses of labour form time to time employed by the Contractor on the Site and such other information as the employer may require.

2	Compliance with labour regulations:

During continuance of the Contract, the contractor and his sub Contractors shall abide at all times by all existing labour enactments and rules made there under, regulations, notifications and by laws of the State or Central Government or local authority and any other labour law (including rules), regulations bye laws that may be passed or notification that may be issued under any labour law in future either by the state or the Central Government or the local authority. The Contractor shall keep the Employer Indemnified in case any action is taken against the Employer by the Component authority on account of contravention of any of the provisions of any act or rules made there under, regulations or notifications including amendments. If the employer is caused to pay or reimburse, such amounts as may be necessary to cause or observe, or for non- observance of the provisions stipulated in the notifications/bye laws/Acts/Rules /regulations including amendments, if any. On the part of the Contractor, Employer shall have the right to deduct any money due to the Contractor including his amount of security deposit. The Employer shall also have right to cover “ from the Contractor any sum required or estimated to be required for making good the loss or damage suffered by the Employer. The labour welfare Cess will be imposed and recovered from the bills of Contractors, as specified by the Labour department time to time.

Before commencing the work, Contractor shall obtain license under the Building and other Constructions Works Act 1996 and Contract Labour Act 1974.

3	Protection of Environment

The Contractor shall take all responsible steps to protects the environment on and off the site and to avoid damage or nuisance to persons or to property of the public or others resulting from pollution, noise or other causes arising as a consequence of his methods shall abide at all times by all existing enactments on environmental protection and rules made there under, regulations notifications and bye-laws of the state or Central Government, or local Authorities and any other law, bye-law, regulations that, may be passed or notification that may be issued in this respect in future by the State or Central Government or the local authority.

SECTION 5: CONTRACT DATA

Items marked “N/A” do not apply in this Contract.

The following documents are also part of the Contract:		                  Clause reference

The Employer is:

Name: REGISTRAR, VISVESVARAYA TECHNOLOGICAL UNIVERSITY, BELAGAVI 	[1.1]

Address: VISVESVARAYA TECHNOLOGICAL UNIVERSITY, “JNANA SANGAMA”,

SANTI - BASTWAD ROAD, BELAGAVI.

Name of Authorized Representative: REGISTRAR, VTU, BELAGAVI.

The name and Identification number of the contract is

Ref No. VTU/BGM/RE/JE/ELECT/2024–25/IFT No.10/1265      dated: 21-JUN-2024.

[Insert name, and number as indicated in the invitation for Tenders].			[1.1]

The work consists of Annual Maintenance Contract to Split & Cassette Air-Conditioners installed at Guest house, CPGS building, Administrative block, Library & Valuation centre at VTU RO Kalaburagi [Brief summary, including relationship to other contracts under the project].

The start date shall be the date of issue of notice to proceed with the work		[1.1]

The Intended Completion Date for the whole of the work is (One Year AMC) from the

Date of issue of notice to proceed with the work	        			       [15.22]

The following documents also form part of the contract:					[2.2]

Agreement Specifications, Drawings, BOQ, etc.,

The Site Possession date is from issue of notice to proceed with the work 		[18]

The Site is located at VTU regional centre, Kalaburagi and is the defined in drawing nos enclosed      												[1.1]

_____________________________________________________________________

_______________________________________________________________________________

The defect Liability period is 365 days from the date of completion			[27]

The liquidated damages for the above work are Rs 100.00 per day of the balance amount of the work to be done. 										[36]

The maximum amount of liquidated damages for the whole of the works is ten percent (10%) of final contract price. 									[36]

The date by which “as-built” drawings (in scale1:1000/ Suitable) in 2 sets are required

is within 60 days of issue of certificate of completion – Not applicable for this work.[41]

The amount to be withheld for failing to supply “as built” 7drawings by the date required is

Rs 2,000. Not applicable for this work							[41]

The following events also be fundamental breach of the contract:			[42.2]

1.	The Contractor has contravened Sub-clause 7.1 and clause 9 of CC

The percentage is to apply to the value of the work not completed representing

The Employer’s additional cost for completing the Works shall be 30 percent.		[43.1]

SECTION 6: SPECIFICATIONS – Electrical (Enclosed Separately)

SECTION 7: DRAWINGS (Enclosed Separately)

SECTION 8: Bill of Quantities

|  |  |  |  | Rate (Rs) |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S. No | Description of item (with brief specification and reference to book of specification | Qty | Unit | In figures | In words | Amount |  |
|  | Separate Sheet Attached Refer e-Procurement Portal |  |  |  |  |  |  |
| Total Tender Price (in figure) |  |  |  |  |  |  |  |
| Total Tender Price (in words) |  |  |  |  |  |  |  |

Note:

- Item for which no rate or price has been entered in will not paid for by the employer when executed and shall be deemed covered by the other rates and prices in the Bill of quantities.

Refer: ITB Clause 7.2 and CC Clause 33.2)

- Unit rate and prices shall be quoted by the Tender in Indian Rupees

- Whether there is a discrepancy between the figures and words, the rates in words will govern.

ITS Clause 19.1(a)]

- Whether there is a discrepancy between the unit rate and the item total resulting from multiplying the unit rate by quantity, the unit rate quoted shall govern

[ITB clause 19.1(b)]

SECTION 9: FORMAT OF BANK GUARANTEE FOR SECURITY DEPOSIT

To,

The Registrar,

VTU,” Jnana Sangama”

Belagavi-590018

WHEREAS____________________________________________________________________________________________________

[Name and address of Contractor](hereinafter called the “the Contractor”) has under taken, in pursuance of

contractNo._____________________________________dated____________________________toexecute_________________________________

[name of Contractor and brief description of work] ](hereinafter called the “the Contract”)

AND WHEREAS it has been stipulated by you in the said contractor that the Contractor shall furnish you with a bank Guarantee by a recognized bank for the sum specified there in as security for compliance  with his obligations in accordance with the contract;

AND WHEREAS we have agreed to give the contractor such a Bank Guarantee;

NOW THERE FORE we hereby affirm that we are the Guarantor and responsible to you on behalf of the Contractor, up to the total Rs.__________________________________________________________  [amount of Guarantee]

Rupees___________________________________________________________________________________[in words] and we undertake to pay you upon your first written demand and without cavil or argument, any sum or sums within the limits of ________________________ [amount of Guarantee] as aforesaid without your needing to prove or to show grounds or reasons for your demand for the sum of specified therein.

We hereby waive the necessity of your demanding the said debt from the Contractor before presenting us with the demand.

We further agree that no change or addition to or other modification of the terms of the Contract or of the   works to be performed there under or of any of the Contract documents which may be made between you and the contractor shall in any way release us from liability under this guarantee, and we herby waive notice of any such change, addition or modifications.

This guarantee shall be valid until 30 days from the date of expiry of the Detects Liability Period.

Signature and seal of the

guarantor: _____________________________________________________________

Name of Bank:_____________________________________________________________

Address:_____________________________________________________________

Date:______________________________________________________________

SECTION 10: Royalty Schedule

Notification No. CIM – 56 / MMN 2008 Bangalore,

Dt: 23-06-2007 Karnataka State Letter Special Edition

Sl.No				Description of Mines Minerals			Rate of Royalty

1		Aggregate / Rubble	Rs 66.78 per Cubic Meter

2	Building stone	*Rs 88.80 per Cubic Meter

3	Sand	*Rs 55.20 per Cubic Meter

4	Murram	*Rs 18.40 per Cubic Meter

5	Bricks	*Rs 75.00 per 1000 Bricks

6	Iron Stones/ Boulders	*Rs 34.80 per Cubic Meter

7	Shahabad Stones	*Rs 72.00 per Cubic Meter

8	Lime shell	*Rs 10 per M.T.

9	Clay	*Rs 5.00 per M.T

10	Ornamental Granite	*Rs 600.00 per Cubic Meter

(Black Pink Red) both varieties

11	Gray Granite	*Rs 400.00 per Cubic Meter

12	Red Matti	*Rs 5.00 per M.T

13	All Other Minor Minerals	* 25% of the sale Value

Note: The Royalty charges will be recovered from the R A Bills as per the prevalent royalty charges Specified by Mines & Geology Department from time to time.